## Slide 1
Robotics Agent
Project Meeting
Weekly progress review
MONDAY — THURSDAY
2026.09.11
이석민

## Slide 2
AGENDA
This week at a glance
02
MON
RoboVoLo-Vague
Failure analysis
TUE
RoboVoLo-Memory
Failure analysis
WED
RoboMME
Migration begins
THU
RoboMME
Pipeline test and stop
The week moved from benchmark-level diagnosis to a broader question about VLA robustness.

## Slide 3
MONDAY
RoboVoLo-Vague failures were dominated by the VLA
03
Chart: 
| VLA grasp fail | VLA grounding fail | VLA motion / place fail | VLM judge fail | VLM planner fail | Working memory needed
Count | 29 | 25 | 10 | 9 | 8 | 2
64
VLA execution failures
(grasp + grounding + motion/place)
The main bottleneck appeared before orchestration could help.
Counts are qualitative failure-analysis annotations from the supplied RoboVoLo-Vague review. Success pattern count: 15.

## Slide 4
MONDAY
What the Monday failures looked like
04
GRASP
Wrong approach pose or orientation
Gripper sometimes never closes
Cube edges and vertices are frequent failure points
GROUNDING
The VLA freezes in mid-air
or moves toward an unrelated target object
Planner and judge errors existed, but improving them alone could not offset weak low-level execution.
One positive signal: pick-and-place / place instructions worked better than pick-only subtasks.

## Slide 5
TUESDAY
RoboVoLo-Memory showed the same bottleneck
05
Chart: 
| VLA grounding fail | VLA grasp fail | Simulation bug | VLA place / motion | Working memory needed
Count | 45 | 36 | 12 | 7 | 5
81
grounding + grasp failures
Memory problems became visible,
but the VLA still failed more often.
Counts are qualitative failure-analysis annotations from the supplied RoboVoLo-Memory review.

## Slide 6
TUESDAY
The useful agent problem: stateful recovery
06
OBSERVATION
What is visible now
›
HISTORY
What was attempted
›
OBJECT STATE
Which item moved
›
ACTION
Continue or replan
Why current memory is insufficient
• Repeated subtasks become indistinguishable.
• Planning history cannot recover object identity after an accidental move.
• Tool selection based only on the current frame cannot tell progress from failure.

## Slide 7
WEDNESDAY
RoboMME as a cleaner orchestration testbed
07
Why move?
• RoboVoLo failures mostly came from the VLA, not the orchestrator.
• RoboMME provides task-specific fine-tuned VLA checkpoints.
• Demo review suggested few VLA failures on the expected task trajectories.
Planned research path
1
Analyze GroundedSG + QwenVL
2
Add VoLoAgent orchestration
3
Compare failures before and after
4
Solve the remaining agent problem
Initial hypothesis: if the VLA follows revised subgoals, better orchestration should translate into higher task success.

## Slide 8
THURSDAY
VoLoAgent on RoboMME: end-to-end pipeline reached
08
DECOMPOSE
Subgoals
›
EXECUTE
π0.5 VLA
›
MONITOR
Qwen3-VL
›
ESCALATE
Grasp / place
›
REPLAN
New subgoal
Confirmed
• VLA execution and VLM monitoring ran in the full pipeline.
• Local Qwen3-VL routing and lazy subgoal generation were fixed.
Not yet confirmed
• No real escalation call occurred inside the full pipeline.
• Grasp threshold and place calibration still required validation.

## Slide 9
THURSDAY
The recovery test broke the core assumption
09
EXPECTED TRAJECTORY
“Pick up the blue object”
MID-EXECUTION CHANGE
“Now pick up the green object”
Observed behavior
• The policy failed to switch targets and could not recover.
• It sometimes executed an unrequested action, such as moving toward a button.
• Task-specific fine-tuning did not provide robustness to small deviations.
Experiment stopped
The issue sits in VLA behavior, beyond orchestrator code or tool calibration.

## Slide 10
CONCLUSION
Research direction reset
10
Core finding
The VLA remains the bottleneck.
VoLoAgent orchestration cannot progress in this setting.
Next: improve the VLA, or remove it with an ASPIRE-like approach.
Likely cause
Imitation-learning trajectories mostly cover oracle paths, so target changes and recovery are out of distribution.
Next question
Can recovery trajectories, or a different VLA architecture and inference strategy, make replanning executable?
Priority for the next session: validate the VLA OOD hypothesis and redefine the project around recovery-capable policies.

## Slide 11
The End
Robotics Agent Project Meeting